InnoBiz-K Incubation Portal

Date: March 12, 2026

Prepared by: Fedasa Eyob, Full Stack Developer

Executive Summary

? The MVP is functionally complete and running in the development environment.

? Startup users can register, submit applications, upload documents, and track status.

? Administrators can review applications, approve or reject submissions, and view dashboard metrics.

? Current efforts are focused on validation hardening, final QA, and production readiness.

Work Completed

? Authentication for Startup and Admin roles.

? Three-step application flow with draft save/resume.

? Admin review workflow with decision logging.

? Document upload and secure access controls (local storage).

? Email templates prepared; delivery logs stored.

? Brand-aligned UI with mobile-first responsive layouts.

? PostgreSQL database with Prisma migrations and seed data.

Work In Progress / Next Steps

? Document validation: enforce file type, size, and safe naming.

? Server-side submission validation for all required fields and founder rules.

? Status history consistency on all state transitions.

? End-to-end testing of upload and admin review flows.

? Production configuration (SMTP, hosting, storage strategy).

Risks and Dependencies

? Production SMTP credentials are required for live email delivery.

? Hosting decision affects final configuration and deployment steps.

? If cloud storage is chosen, additional setup will be required.

Items Required from Client

? Official logo assets (SVG/PNG) for final UI placement.

? SMTP account details for email delivery.

? Hosting choice (e.g., Vercel, Render, or custom server).

Proposed Timeline

? 1-2 days: validation hardening and document checks.

? 2 to 3 weeks: testing and QA pass.

? 1 day: deployment configuration and go-live checklist.